## Slide 1: Agile

## Slide 2
Software
Collection of data or computer instructions that tell the computer how to work
Software Engineering
Study of methodologies applied in the design, development & maintenance of software
Software Development Life Cycle
Series of steps to be followed to design & develop a software product efficiently
Introduction

## Slide 3
Communication
Requirements Gathering
Feasibility Study
System Analysis
Software Design
Coding
Testing
Integration
Implementation or Installation
Operation & Maintenance
Disposition
Steps in SDLC(Typical)

## Slide 4
Introduced by Winston Royce
Linear Sequential Life Cycle Model
Simple & easy to understand
Every phase must be completed before going to the next step
Product is short
Requirement is clear & fixed
Time to Market is low
WaterFall Model

## Slide 5
WaterFall Model
Requirement Analysis
System Design
Implementation
Testing
Deployment
Maintenance

## Slide 6
Introduced by Paul E Brook – 1986
Designed to be non linear
Modified version of waterfall model
Also called as Verification and Validation model
Development of each step is directly associated with the testing phase.
V Model

## Slide 7
V Model

## Slide 8
Agile -
Able to move quickly & easily
Agile Evolution -
Software evolves over time. With this came the need of changing requirements, cross functional teams. It was necessary to accommodate –
Adaptive planning
Evolutionary development
Early delivery
There was also a need to deliver value to the customer, to the business sooner
Flexible to change
Agile

## Slide 9
In early 90’s software industry faced a lot of problems from the early SDLC models
In 2001 - Agile Software Development
Came up with the Agile Manifesto
17 people named themselves as the “Agile Alliance”
AGILE MODEL is a combination of INCREMENTAL and ITERATIVE MODEL
It revolves round certain core values and principles
Agile History and Core Values

## Slide 10
4 core values of Agile Manifesto
Individuals & Interactions overs processes & tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Respond to change over following a plan
Enhanced Reading - https://agilemanifesto.org/principles.html
The heart principle of the AGILE MODEL is the “Customer Satisfaction by early and continuous delivery of valuable Software”
Agile

## Slide 11
Everyone is a part of the team
Operating mechanics are highly interdependent
Two main units of delivery: releases and iterations
Product or domain expert
Cross functional teams
Leadership roles (SM, TL, PO)
Agile coach/mentor
Key Features of Agile

## Slide 12
Describe tasks from customer perspective.
Limit work-in-progress to avoid multi-tasking!
Prioritize tasks strictly based on business value
Transfer the prioritized tasks to fit into a sprint of 2-4 weeks
During the sprint, the team works self-organized, and responsible in agreed amount of work and commits to deliver
After the sprint, the deliverables are demonstrated to and judged by the customers.
Lessons learned and peer feedback is an essential part of each sprint and serves as an input for next one(learning in process).
How to work agile?

## Slide 13
Scrum
Extreme Programming (XP)
Crystal
Dynamic Systems Development Method (DSDM)
Feature Driven Design (FDD)
Lean Software Development
Kanban
Agile Methodologies

## Slide 14
Agile = Incremental + Iterative
Scrum Overview

## Slide 15
Agile Management framework - Lightweight and iterative
3 main areas – Artifacts, Roles, Ceremonies
Team-based approach
Self-organizing teams
Time-boxed
Controls interests and needs
Improves communication
Maximizes cooperation
Characteristics of Scrum

## Slide 16
3 Artifacts:
  Product Backlog
  Sprint Backlog
  Burn-down Chart
4 Roles:
  Stakeholders
  Product Owner
  Scrum Master
  Development Team
5 Meetings/Ceremonies:
  Change control board
  Sprint Planning
  Daily Scrum
  Sprint Review
  Sprint Retrospective
Scrum Framework

## Slide 17
3 Artifacts:
  Product Backlog
  Sprint Backlog
  Burn-down Chart
4 Roles:
  Stakeholders
  Product Owner
  Scrum Master
  Development Team
5 Meetings/Ceremonies:
  Change control board
  Sprint Planning
  Daily Scrum
  Sprint Review
  Sprint Retrospective
Scrum Framework

## Slide 18
Product Backlog(PBL)

## Slide 19
Product Backlog Item (PBI)

## Slide 20
Sprint Backlog (SBL)

## Slide 21
Task(Effort) v/s Plan(Time/Duration)
Published at end of every sprint by SM
Release burn down plan
Whether timeline is over estimated or under estimated
Burn-down chart

## Slide 22
Putting it together…..

## Slide 23
3 Artifacts:
  Product Backlog
  Sprint Backlog
  Burn-down Chart
4 Roles:
  Stakeholders
  Product Owner
  Scrum Master
  Development Team
5 Meetings/Ceremonies:
  Change control board
  Sprint Planning
  Daily Scrum
  Sprint Review
  Sprint Retrospective
Scrum Framework

## Slide 24
Stakeholders

## Slide 25
Product Owner (PO)

## Slide 26
Scrum Master(SM)

## Slide 27
Development Team

## Slide 28
Putting it together…..

## Slide 29
3 Artifacts:
  Product Backlog
  Sprint Backlog
  Burn-down Chart
4 Roles:
  Stakeholders
  Product Owner
  Scrum Master
  Development Team
5 Meetings/Ceremonies:
  Change control board
  Sprint Planning
  Daily Scrum
  Sprint Review
  Sprint Retrospective
Scrum Framework

## Slide 30
Change Control Board(CCB)

## Slide 31
Putting it together…..

## Slide 32
Sprint Planning

## Slide 33
Putting it together…..

## Slide 34
Daily Scrum

## Slide 35
Putting it together…..

## Slide 36
Sprint Review

## Slide 37
Putting it together…..

## Slide 38
Sprint Retrospective

## Slide 39
Finally… The whole Scrum Framework!

## Slide 40
The timeline

## Slide 41
Deepthi S
+91 9986256252
deepthi.s@testyantra.com