## Slide 1: Jira

## Slide 2
It is a Agile Team Management Tool
It is a project management tool used for issues and bugs tracking system.
Jira Software is built for every member of a software team to plan,
track, and release great/efficient software.
Entire team’s work will be present inside a single project
Developed by Atlassian
Planning, tracking and managing tool for software projects
It is an all-in-one solution for multiple software and team related use-cases
Jira - Introduction

## Slide 3
Plan
Create user stories and issues, plan sprints, and distribute tasks across software team.
Track
Prioritize and discuss the team’s work in full context with complete visibility.
Manage
Conduct, control and direct the project tasks
Jira Introduction

## Slide 4
Typical Agile methodologies include –
Kanban:
i) Best for teams that are working on bugs or issues where most have an ASAP delivery schedule
ii) Rapid assignment and working in the right order not as much on estimating projected completion dates for every piece of work
Ex: Customer support team
Scrum:
i) Best for teams that are working on new features with a tight schedule for finishing the work
ii) Scrum teams manage their work way towards the target by breaking the work into iterative batches called Sprint
Agile Methodologies

## Slide 5
1) A single Agile task should take atleast a few hours
2) A single Agile task should not take more than 3 days
3) As you begin to master Agile, try making the maximum amount of time one day to complete
In Agile,
ISSUES = TICKETS
Agile Tasks

## Slide 6
Story (usually used by managers to describe planned work for a specific feature of a product)
Ex: As a user, I need the ability to delete an element in the list
Task (usually used by any team member to describe other planned, non-story work)
Ex: Create a new database for the customer profile module
Bug (usually used to explicitly call out unplanned work)
Ex: The leading zero from Northeast US zip codes is not showing as expected
Epic (Story + Tasks -> give important outcome) - Container of tasks and stories
Ex: Revise the user login to incorporate 2-factor authentication or Add multi-language support for customer module
Issue Types

## Slide 7
Creating Backlogs
Creating Sprints
Creating Tasks
Updating status on the board
Managing releases
Code integration
Managing workflows
Why Jira?

## Slide 8
Create/Setup Jira
Select Scrum Template
Create Project name
Create Epic
Create Issue in Epic
Create Stories
Create Sprint
Add stories to Sprint
Start Sprint
Add Story points and assign to developers
Steps

## Slide 9
Epic
As a customer, I want to be able to pay for my orders through online wallets
Story 1: As a customer, I want to be able to pay for my order through PayPal
Story 2: As a customer, I want to be able to pay for my order through Paytm
Task 1: Add "pay through online wallet" option
Task 2: Integrate with PayPal API
Task 3: Integrate with Paytm API
A Typical Example

## Slide 10
Deepthi
+91 9986256252
deepthi.s@testyantra.com